# Week 2

P5 - Redbelly Wallet

| Group Formal Tag: | CSEC3888_F14_04 |
| --- | --- |
| Tutor Name: | Zhenlin Liu |
| Client Name: | Tony Tao |

Group members details

(indicate if any member is doing multiple units*)

| No. | Student Name | Student ID | Student Unikey | XP-Roles |
| --- | --- | --- | --- | --- |
| 1 | Sarah Tran | 540495852 | stra0932 | Customer liaison |
| 2 | Zachariah Isakka | 530620549 | zisa3295 | Programmer |
| 3 | Tasia Wibawa* | 530803094 | ewib0352 | Programmer, Doomsayer |
| 4 | Sapphire Tabas | 540811269 | stab0765 | Programmer, Tester |
| 5 | Peter Mavromichalis | 530615523 | pmav0241 | Manager |
| 6 | Rutika Bhasme | 530625669 | rbha0144 | Programmer |
| 7 | Paras Agnihotri | 540165140 | pagn0427 | Tracker |
| 8 | Hugh Triglone | 540494419 | htri0571 | Programmer |

Submission Date: 16 August 2026

Weekly Out-of-Tutorial Group Meeting Minutes

Time: 12th August, 6:00pm

Venue: Teams

Meeting Minute Taker: Tasia

Attendances: Sarah, Tasia, Sapphire, Peter

Apologies: Paras, Ruthika, Zachariah, Hugh

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Client meeting agenda | Create an outline of discussion points for client meeting | Sarah | Everyone fill in questions about the project |
| 2 |  | Setup new Github repo | Create a repo within the USYD enterprise (previously on personal accounts) | Peter | N/A |
| 3 | What is in progress? | Setup Zoom link for client meeting | Schedule and host the Zoom meeting | Sarah | N/A |
| 4 |  | Finalise time for out-of-tutorial meetings | Determine a time everyone is regularly available during the week | All members | N/A |
| 5 |  | Setup team folder and documents for this week | Create a Google Drive folder to store all project documents | Tasia | N/A |
| 6 | What is working well? | Communication | Allocate roles for XP and discuss client meeting agenda | All members | N/A |
| 7 | What needs improvement? | Coordination and organisation of resources | Add Peter to Teams, get in contact with Hugh… | All members | Get Peter on Teams |
|  |  | Knowledge of client’s project | Research the existing software and project background | All members | N/A |
| 9 | Reminders | Submit meeting minutes, deed poll, and group contract by Sunday 23:59 | Fill in the student deed poll and upload to the Drive folder. | Peter | N/A |
| 10 | What needs to be completed before the next meeting? | Meeting minutes for this week and project plan setup | Compile notes from client meeting to start working on project scope statement | All members | N/A |
| 11 | What’s next? | Meet the client (13 Aug 1-2 pm) | Client meeting to discuss project requirements and expectations | All members | N/A |

Main Discussions

- Peter asked about the group’s background information as he is a newly added member

- Sarah presented the client agenda draft for the client meeting tomorrow

Key Takeaways

- Tasia, Sapphire and Peter discussed the XP roles for Week 2

- Everyone needs to research about Redbelly to get familiar before the client meeting

- Sarah will setup the Zoom link

What Happened

- From last week, Peter was added to the Teams and Discord

- From last week, a new GitHub repo has been made

What’s Next

- Everyone must prepare for the client meeting (individual research on Redbelly)

- Peter is responsible for setting up the GitHub repo directories

- Tasia is responsible for getting all team members on the same page

- Sarah is responsible for sorting out client-to-team communications

Weekly Client Meeting Minutes

Time: 13th August, 1:00pm

Venue: Zoom

Meeting Minute Taker: Peter

Attendances: Tony Tao, Vincent Gramoli, Sarah, Tasia, Sapphire, Rutika, Peter, Zachariah

Apologies: Paras, Hugh

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Project overview and introductions | Discussed project scope (MetaMask Snaps extension) and team intros | All members | N/A |
| 2 | What is in progress? | Communication setup | Setting up Slack and Discord channels | Tony / All members | N/A |
| 3 | What is working well? | Defining scope and approach | Consensus to use MetaMask Snaps instead of building from scratch | All members | N/A |
| 4 | What needs improvement? | Scheduling weekly meetings | Determine a meeting time that suits Tony's schedule | All members | N/A |
| 5 | Reminders | Next steps | Join Discord, provide email addresses for Slack, and test MetaMask | All members | N/A |
| 6 | What needs to be completed before the next meeting? | Initial testing and setup | Explore MetaMask limitations and connect with community on Discord | All members | N/A |
| 7 | What's Next | Ongoing collaboration | Confirm weekly meeting time via email | All members | N/A |

Main Discussions

- Discussed project scope, focusing on building a MetaMask Snaps extension instead of a native app to address existing RBNT balance and gas estimation issues.

- Outlined the implementation of destination address verification against an on-chain KYC-verified list.

- Acknowledged the team size allows for a more ambitious project scope.

Key Takeaways

- Consensus reached to use MetaMask Snaps for extension development.

- Communication will move to Slack for async updates and Discord for technical support.

- Need to document existing MetaMask limitations on the Red Belly testnet as a first step.

What Happened

- Formally introduced the project team to the client and clarified requirements.

- Confirmed the project roadmap and availability of technical support from the Red Belly team.

What’s Next

- Confirm a regular weekly meeting time with Tony via email.

- Provide student email addresses to Tony for Slack channel access.

- Join the Red Belly Discord channel to connect with community resources like Abbas Kaya.

- Begin hands-on exploration of MetaMask limitations with the Red Belly testnet.

Weekly In-Tutorial Group Meeting Minutes

Time: 14th August, 2:00pm

Venue: Tutorial Class

Meeting Minute Taker: Sarah

Attendances: Sarah, Tasia, Sapphire, Peter, Paras, Ruthika, Hugh

Apologies: Zachariah

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | XP Role allocations for Week 2- 5 | Establish everyone’s XP roles in the group contract | All members | N/A |
| 2 |  | Create Metamask Snap and experiment with Testnet | Build extension of MetaMask and setup Redbelly account to test Snap | Peter | N/A |
| 3 |  | Slack Channel with Client | Provided Tony with emails for joining Slack Channel with client | Sarah | N/A |
| 4 | What is in progress? | Decide time for regular out-of-tut meeting | Set regular meetings for Tuesdays 6-7pm | All members | N/A |
| 5 |  | Submit group contract | Finalise terms of contract and collect all member’s signatures | All members | N/A |
| 6 |  | Submit deed polls by Sunday | Collate all member’s deed polls | All members | N/A |
| 7 | What is working well? | Teamwork | Productive meetings and efficient completion of tasks | All members | N/A |
| 8 | What needs improvement? | N/A |  |  |  |
| 9 | Reminders | N/A |  |  |  |
| 10 | What needs to be completed before the next meeting? | N/A |  |  |  |
| 11 | What’s next? | Scope Statement Report | Define scope and develop project proposal | All members | N/A |

Main Discussions

- Everyone went through the group contract and discussed the terms that we would agree on before signing

- Peter added folders to GitHub for organising weekly documents and separating project code items

Key Takeaways

- Regular out-of-tut meetings set for every Tuesdays 6-7pm (subject to change depending on everyone’s availabilities)

- A Redbelly account is required to test the MetaMask Snap in their testnet/mainnet

What Happened

- From last week, Hugh was brought up to date on the project and the team’s progress

What’s Next

- Begin working on the scope statement and project proposal

Individual Progress Report

Name: Sarah Tran

Student ID: 540495852

Goals First meeting with the client, understanding client requirements and establishing scope, creating github repository and group communication channels.

Progress Made Researched Redbelly and MetaMask, rough draft of scope statement created from client meeting, joined team github + Teams + Discord for communication, completed admin tasks (client meeting agenda, tutorial meeting minutes, group contract)

Blockers to Progress/Issues N/A

Name: Tasia Wibawa

Student ID: 530803094

Goals First meeting with the client, understanding project requirements, establishing github repository, setting up group communication channels, and finalising meeting times.

Progress Made Researched Redbelly and MetaMask, draft of scope statement from client meeting, joined team communication channels (github, Teams, Discord), and completed tasks (meeting minutes, group contract).

Blockers to Progress/Issues: N/A

Name: Peter Mavromichalis

Student ID: 530615523

Goals Outline scope statement, work on prototype

Progress Made Prototype developed, scope statement worked on

Blockers to Progress/Issues N/A

Name: Sapphire Tabas

Student ID: 540811269

Goals First meeting with the client, understanding client requirements, establishing github repository and group communication channels.

Progress Made All goals were achieved.

Blockers to Progress/Issues N/A

Name: Zachariah Isakka

Student ID: 530620549

Goals First meeting with the client, understanding client requirements and establishing scope, setting up group communication channels, research client and company for more background info.

Progress Made Understood client needs and project requirements, established regular communication channels with client and group, researched and understood what the client wants from the project. Signed deed poll and group contract.

Blockers to Progress/Issues N/A

Name: Rutika Bhasme

Student ID: 530625669

Goals: First meeting with the client, understanding client requirements and project scope, researching Redbelly for background before the meeting.

Progress Made: Attended the client meeting and noted down the project requirements, researched Redbelly Network and the MetaMask Snaps approach, completed the student deed poll and group contract sections.

Blockers to Progress/Issues N/A

Name: Paras Agnihotri

Student ID: 540165140

Goals, joining github repository, getting familiar with client requirement setting up group communication channels, getting familiar with client existing set up

Progress Made joined all communication channels, understood working of metamask and client architecture.

Blockers to Progress/Issues: N/A

Name: Hugh Triglone

Student ID: 540494419

Goals: Getting up to speed with the client meeting and group meetings, understanding client/project requirements, connecting to communications channels.

Progress Made: Caught up with the client/project requirements, connected to communication channels, researched Redbelly Network, signed deed poll and group contract sections.

Blockers to Progress/Issues N/A