P5 - Redbelly Wallet

| Group Formal Tag: | CSEC3888_F14_04 |
| --- | --- |
| Tutor Name: | Zhenlin Liu |
| Client Name: | Tony Tao |

Group members details

(indicate if any member is doing multiple units*)

| No. | Student Name | Student ID | Student Unikey | XP-Roles |
| --- | --- | --- | --- | --- |
| 1 | Sarah Tran | 540495852 | stra0932 | Programmer, Doomsayer |
| 2 | Zachariah Isakka | 530620549 | zisa3295 | Programmer, Customer Liaison |
| 3 | Tasia Wibawa* | 530803094 | ewib0352 | Programmer, Tester |
| 4 | Sapphire Tabas | 540811269 | stab0765 | Programmer |
| 5 | Peter Mavromichalis* | 530615523 | pmav0241 | Programmer |
| 6 | Rutika Bhasme* | 530625669 | rbha0144 | Programmer |
| 7 | Paras Agnihotri | 540165140 | pagn0427 | Programmer, Manager |
| 8 | Hugh Triglone | 540494419 | htri0571 | Programmer, Tracker |

Submission Date: 30th August 2026

Weekly Out-of-Tutorial Group Meeting Minutes

Time: 25th August, 4:30pm

Venue: Discord

Meeting Minute Taker: Rutika

Attendances: Sarah, Tasia, Sapphire,  Paras, Hugh, Zachariah, Peter, Rutika

Apologies: None

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Speaking time agreed for the in-tutorial presentation | Approx. 1 min 30 s each so all eight members speak within the tutorial slot | All members | N/A |
| 2 |  | Shared presentation script document created | One Google Doc set up for all members to draft their scripts in the same place | All members | N/A |
| 3 |  | Rehearsal times locked in | Full run-through Thursday 10:00pm, second run-through before Friday's tutorial | All members | N/A |
| 4 | What is in progress? | Individual scripts | Each member drafts their own section in the shared script document | All members | N/A |
| 5 |  | Q&A preparation | Each member prepares to answer questions on their own section | All members | N/A |
| 6 |  | Product limitations to raise with client | Message Vincent on Slack about the current limitations of the extension | All members | Confirm limitations with Vincent before the presentation |
| 7 | What is working well? | Coordination | Full attendance, all sections allocated, delivery format agreed in one meeting | All members | N/A |
| 8 | What needs improvement? | N/A | N/A | N/A | N/A |
| 9 | Reminders | Presentation is in Friday's tutorial | Revise and memorise your script, and prepare Q&A for your own section | All members | N/A |
| 10 | What needs to be completed before the next meeting? | Scripts written and memorised | Add your section to the script document ahead of Thursday's rehearsal | All members | N/A |
| 11 | What’s next? | Presentation and demo | Two rehearsals, then the in-tutorial presentation Friday 2:00pm | All members | N/A |

Main Discussions

- Set the delivery format for Friday's presentation: every member speaks, roughly 1 minute 30 seconds each, to fit the tutorial slot.

- Agreed to draft all scripts in one shared document so timing and content can be checked across the whole deck.

- Discussed raising the current limitations of the extension with Vincent on Slack.

Key Takeaways

- Each member writes, revises and memorises their own script, and prepares Q&A for their own section.

- Two rehearsals before the presentation - Thursday 10:00pm and again immediately before Friday's tutorial.

- Limitations of the extension to be raised with the client over Slack.

What Happened

- From last week, presentation topics and slide allocation were finalised, so this meeting covered delivery rather than content.

- First out-of-tutorial meeting this semester with all eight members present.

What’s Next

- All scripts drafted in the shared document before Thursday's rehearsal.

- Full group run-through Thursday 10:00pm, second run-through before the tutorial.

- In-tutorial presentation and demo, Friday 2:00pm.

- Follow up with Vincent on Slack regarding the extension's limitations.

Weekly Client Meeting Minutes

Time: Async

Venue: Slack

Meeting Minute Taker: Hugh

Attendances: Everyone; Sarah, Tasia, Sapphire,  Paras, Rutika, Zachariah, Peter, Rutika

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | USD converted gas fees. Live balance display | N/A | All members | N/A |
| 2 | What is in progress? | Conversation surrounding the possibility of a Metamask fork. | Currently up for continued discussion | Redbelly Team / All group members. | N/A |
| 3 | What is working well? | KYC verification. USD converted gas fees | N/A | All members | N/A |
| 4 | What needs improvement? | N/A | N/A | All members | N/A |
| 5 | Reminders | Need to finalise discussion regarding the possibility of a metamask fork | N/A | All members | N/A |
| 6 | What needs to be completed before the next meeting? | Client to confirm ABI stability for the permission/registry contracts Latency testing for a wallet address kyc check. | Awaiting confirmation Latency test to be completed | Redbelly Team Latency test nominee: Zach | Confirmation needed |
| 7 | What's Next | Continued project development | N/A | All members | N/A |

Main Discussions

- Discussion around the possibility of a Metamask fork to implement address caching,

- Reviewed prototype functionality

Key Takeaways

- Some desired functionality requires a fork of Metamask, as override isn’t possible.

What Happened

- KYC verification and USD converted gas fees were confirmed ok.

What’s Next

- A verdict on the possibility of a Metamask fork.

- KYC verification latency check

Weekly In-Tutorial Group Meeting Minutes

Time: 28th August, 2:00pm

Venue: Tutorial Class

Meeting Minute Taker: Peter

Attendances: Sarah, Tasia, Sapphire,  Paras, Hugh, Zachariah, Peter, Rutika

Apologies: N/A

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Presentation of project report | Undertook live presentation at university | Everyone | N/A |
| 2 |  |  |  |  |  |
| 3 | What is in progress? | Continuing client communication, understanding new discussion regarding caching and forking | Discussed in class, came to understanding these would be negative | Everyone | N/A |
| 3 |  |  |  |  |  |
| 4 | What is working well? | The application, and the presentation itself | Consider bringing up additional late milestones to client | Everyone | N/A |
| 6 | What needs improvement? | Presentation needs adjustment for future performances | Spoken with tutor and consulted on what to improve | Everyone | N/A |
| 7 | Reminders | Meeting Minutes, Individual Report | Team members will complete these artefacts | Everyone | N/A |
| 8 | What needs to be completed before the next meeting? | Latency test for client, fork and caching experimentation | N/A | Zach, Everyone | N/A |
| 9 | What’s next? | Continuous communication, and fully working prototype | N/A | Everyone | N/A |

Main Discussions

- The presentation itself, rehearsing before class and undertaking during class

- Cache and forking for the plugin itself, discussing advantages and disadvantages.

Key Takeaways

- Presentation went well, just need to add more visuals

- Caching and forking would not be a good idea

What Happened

- Conducted presentation

- Discussed and debated over functionalities

What’s Next

- Informing client of our verdict on some functionalities

Individual Progress Report

Name: Sarah Tran

Student ID: 540495852

Goals: Deliver Scope and Proposal Report

Progress Made: Memorised script and prepared responses for Q&A portion. Presented with the team in the tutorial.

Blockers to Progress/Issues: N/A

Name: Tasia Wibawa

Student ID: 530803094

Goals: present proposal/role allocations in class, and try to reproduce bugs from limitation audit.

Progress Made: completed group presentation,  experimented with current Snap following Peter’s instructions/limitation audit, and gained a better understanding of the viable solutions to MetaMask’s unwritable source code.

Blockers to Progress/Issues: N/A

Name: Sapphire Tabas

Student ID: 540811269

Goals: prepare for group presentation and complete sparkplus peer review

Progress Made: prepared for and completed group presentation, attended group meeting, and completed sparkplus peer review.

Blockers to Progress/Issues: N/A

Name: Zachariah Isakka

Student ID: 530620549

Goals: Prepare for group presentation, begin testing to calculate RTT of the live address verification call against Redbelly’s RPC and use results to recommend for or against caching verification results as our client has requested to consider this option.

Progress Made: Delivered my section of the group presentation covering assumptions and limitations. Began measuring RTT of the live verification call to inform our recommendation to the client on the caching approach that was requested. Communicated with the group to discuss the client's proposed changes to our solution and agree on a team position.

Blockers to Progress/Issues: The client has proposed a different approach to the project, moving from a Metamask Snap to a Metamask fork for more control of the Metamask UI/UX. The team's position is that this is not feasible due to timeframe constraints and maintenance burdens after handover.

Name: Rutika Bhasme

Student ID: 530625669

Goals:

- Prepare for the presentation

- Attend group meetings

Progress Made:

- Got done with the group presentation

- Present for all the meetings

Blockers to Progress/Issues: N/A

Name: Paras Agnihotri

Student ID: 540165140

Goals: Prepare for presentation and complete presentation slides, understand further client requirements

Progress Made: Completed presentation successfully

Blockers to Progress/Issues: N/A

Name: Hugh Triglone

Student ID: 540494419

Goals: Prepare for group presentation, take asynchronous meeting minutes and document it

Progress Made: Prepared for and presented with the group, took and documented meeting minutes.

Blockers to Progress/Issues: N/A

Name: Peter Mavromichalis

Student ID: 530615523

Goals: Communicating with our client about the current state of the project, providing screenshots of the prototype and a technical breakdown.

Progress Made: Communication has been made, with client response. Need to better understand and discuss over caching, forks, and latency.

Blockers to Progress / Issues: N/A