P5 - Redbelly Wallet

| Group Formal Tag: | CSEC3888_F14_04 |
| --- | --- |
| Tutor Name: | Zhenlin Liu |
| Client Name: | Tony Tao |

Group members details

(indicate if any member is doing multiple units*)

| No. | Student Name | Student ID | Student Unikey | XP-Roles |
| --- | --- | --- | --- | --- |
| 1 | Sarah Tran | 540495852 | stra0932 | Programmer, Tester |
| 2 | Zachariah Isakka | 530620549 | zisa3295 | Manager |
| 3 | Tasia Wibawa* | 530803094 | ewib0352 | Programmer |
| 4 | Sapphire Tabas | 540811269 | stab0765 | Tracker |
| 5 | Peter Mavromichalis* | 530615523 | pmav0241 | Programmer, Doomsayer |
| 6 | Rutika Bhasme* | 530625669 | rbha0144 | Programmer, Customer Liaison |
| 7 | Paras Agnihotri | 540165140 | pagn0427 | Programmer |
| 8 | Hugh Triglone | 540494419 | htri0571 | Programmer |

Submission Date: 6th September 2026

Weekly Out-of-Tutorial Group Meeting Minutes

Time: 1 September, 6:00pm

Venue: Discord

Meeting Minute Taker: Sarah

Attendances: Sarah, Zach, Tasia, Rue, Paras, Hugh

Apologies: Peter, Sapphire

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Prototype | Early implementation of MetaMask Snap solution | Peter |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 | What is in progress? | Confirm Client meeting time | Schedule live demo based on client and team’s availabilities | Tasia |  |
| 5 |  | Agenda for Client meeting | Prepare for demo of prototype to clarify with client how to move forward with the MetaMask solution (incl limitations, alternative solutions with testing) | Everyone |  |
| 6 |  | Progress Report | Familiarise with the report requirements and structure in order to begin writing | Everyone |  |
| 7 | What is working well? | Coordination | Tasks clearly assigned and everyone understand their responsibilities | Everyone |  |
| 8 | What needs improvement? |  |  |  |  |
| 9 | Reminders | Limitation Audit | Finalise details of limitations to clearly present to the client at the meeting | Zach, Paras |  |
| 10 | What needs to be completed before the next meeting? | Client Meeting Agenda | Understand limitations and alternative solutions to discuss with the client | Everyone |  |
| 11 | What’s next? | Progress Report | Start drafting report and assign sections to members | Everyone |  |

Main Discussions

- Preparing for client meeting and demo of prototype. Client wanted to explore alternative solutions in light of the limitations of the current MetaMask Snap solution. Testing and researching proposed alternatives to present our findings with the client.

- Understanding progress report requirements with the team

Key Takeaways

- MetaMask solution requires client clarification to continue moving forward

What Happened

- Discussion of what is needed before client meeting

- Familiarise ourselves with the progress report and its structure

What’s Next

- Prepare for the client meeting to present prototype and clarify solution direction

- Start working on the progress report and assign sections to members

Weekly Client Meeting Minutes

Time: 4 September 2026, 9:30 AM

Venue: Google Meet

Meeting Minute Taker: Tasia

Attendances: Tony, Vinvent, Tyler, Peter, Paras, Zach, Sapphire, Sarah, Tasia

Apologies: Hugh, Rue

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | Demo of prototype | Presented the MetaMask Snap and its Redbelly features | Peter | N/A |
| 2 |  | Result of caching | Shared the time needed to caching addresses/not | Zach | N/A |
| 3 |  | Discussion of potential solution to Snap | Client fleshed out a couple ideas for the project’s next direction (caching, forking, different wallet) | All members | N/A |
| 4 | What is in progress? | Completion of limitation audit | Summarise the reproducible bugs identified by Vincent | Zach, Hugh, Paras | N/A |
| 5 | What is working well? | Progress with deliverables following the timeline | Client is satisfied with work | All members | N/A |
| 6 | What needs improvement? | Current wallet implementation | The Snap being sandboxed is too big of a limitation, need a separate app | All members | N/A |
| 7 | Reminders | Recap meeting for clients | Send screen recording of meeting to Tyler | Peter | N/A |
| 8 | What needs to be completed before the next meeting? | Discuss next steps | Team meeting about how the addressed changes will affect the project scope | All members | N/A |
| 9 | What’s next? | Research about future direction | Investigate how to proceed with the project given completion of expected deliverable | All members | N/A |

Main Discussions

- Limitations of MetaMask Snaps

- Disadvantages of caching and forking as a future option

- Community feedback and open issues faced by real Redbelly Network users

Key Takeaways

- Caching is ruled out as part of the wallet extension as observed benefits were negligible

- Forking is the most feasible outcome

What Happened

- Demo of MetaMask Snap prototype (KYC verification, balance displays, gas fees)

- Discussion about potential extensions to the project scope

What’s Next

- Assess whether a WalletConnect-compliant wallet offers more flexibility than forking MetaMask.

- Reach out to Buffy and Abbas on Discord

- Confirm whether a RedBelly fork qualifies as non-commercial before committing

Weekly In-Tutorial Group Meeting Minutes

Time: 4th September, 2:00pm

Venue: Tutorial Class

Meeting Minute Taker: Rutika

Attendances: Peter, Paras, Tasia, Sarah, Hugh, Zach

Apologies: Sapphire

| # | Agenda Item | Description/ Comments | Decision/Action | Who? | Items for escalation |
| --- | --- | --- | --- | --- | --- |
| 1 | What has been completed? | The initial MetaMask Snap deliverables were completed and demonstrated, including address verification, live balance information, and fee context. | Treat the Snap as the completed proof of concept and foundation for the next stage. | All members | Discuss implications of the additional deliverable with the tutor. |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 | What is in progress? | Review the MetaMask community source code and explore token, KYC, and staking-related functionality relevant to Redbelly. | Set up the GitHub workflow for the fork, with documentation, issues, and assigned tickets. | All members | N/A |
| 5 | What is working well? | The team has completed the original extension work and remains engaged in pursuing further value for the client. | Build on the Snap work while keeping responsibilities visible and shared through GitHub. | All members | N/A |
| 6 | What needs improvement? | The team needs a clearer plan for the research work, including scope, feasibility, and the distinction between a research prototype and a production product. | Discuss the proposed scope change with the tutor and define a realistic staged outcome. | All members | Tutor guidance on scope change. |
| 7 | Reminders | Additional work must not compromise the quality or completion of assessed core deliverables. | Maintain a realistic scope and document decisions as they are made. | All members | N/A |
| 8 | What needs to be completed before the next meeting? | Set up the fork research workflow, assign tickets, and investigate relevant MetaMask source-code areas. | Clarify the tutor’s expectations for the scope change and Vincent’s proposed instructional video. | All members | Scope clarification required. |
| 9 | What’s next? | Continue researching and prototyping the fork as an additional deliverable, then report progress and risks to the client and tutor. | Review task progress at the next group meeting. | All members | N/A |

Main Discussions

- The team discussed extending the completed MetaMask Snap work through research into a Redbelly-focused MetaMask fork.

- The group considered GitHub-based issue tracking, documentation, and assigned tickets as the working method for the fork.

- The team identified MetaMask source-code research on token handling, KYC, and staking as relevant next steps.

- The fork is an additional research deliverable. It may inform a future product, but the immediate outcome should remain realistic and evidence-based.

- Any scope change must be discussed with the tutor and explained in the progress and final reports.

Key Takeaways

- The original Snap deliverables have been completed and demonstrated to the client.

- The fork is additional research work and must not compromise completion of assessed deliverables.

- GitHub issues, assigned tickets, and clear documentation will be used to manage the fork research.

- The team needs to clarify scope, feasibility, non-commercial or licensing constraints, and whether the work remains a prototype or can progress toward a product.

What Happened

- The group discussed the client-requested additional deliverable and how it should be organised, researched, and documented.

- The group agreed to explore the fork collaboratively and manage the work through a more formal GitHub workflow.

What’s Next

- Set up the fork research workflow in GitHub.

- Assign tickets and begin reviewing the relevant MetaMask source-code areas.

- Investigate token, KYC, and staking-related behaviour relevant to Redbelly.

- Discuss the scope change with the tutor.

- Clarify Vincent’s proposed instructional video and the expected outcome of the fork research.

Individual Progress Report

Name: Sarah Tran

Student ID: 540495852

Goals: first client demonstration

Progress Made: demonstrated MetaMask solution prototype to client. Discussed improvements and alternatives for the next phase of development.

Blockers to Progress/Issues: N/A

Name: Tasia Wibawa

Student ID: 530803094

Goals: first demo with client and start on mid project progress report

Progress Made: organised Google Meet with clients and discussed the next development direction/phase with the team. Failing to connect to Redbelly’s mainnet/testnet using the MetaMask Snap on my device.

Blockers to Progress/Issues: blocked from completing Redbelly’s KYC by Averer

Name: Sapphire Tabas

Student ID: 540811269

Goals: Client demonstration

Progress Made: demonstrated project to client during meeting to verify client requirements and received feedback to guide future development.

Blockers to Progress/Issues: N/A

Name: Zachariah Isakka

Student ID: 530620549

Goals: Use test results gathered from live verification calls to inform clients on proposed caching feature. Demo the project to the client so they have a good understanding of the current state and communicate on how to move forward. Research and understand forking a crypto wallet to satisfy clients requests.

Progress Made: Demonstrated the current state of the project and test results to the client. Testing showed a caching approach would save at most 150ms per call which provides negligible benefit. Caching also introduces other issues e.g. stale verified states, which further weakens the case for it. Client agreed and confirmed caching is off the table. Researched options of wallets to fork and shortlisted likely candidates. Also researched WalletConnect, an open-source protocol that connects crypto wallets to dApps, as mentioned by client as a possible tool to utilise moving forward.

Blockers to Progress/Issues: There is no final clarification of features and methods for proposed solutions which will be confirmed with our clients via Slack or a meeting.

Name: Rutika Bhasme

Student ID: 530625669

Goals:

- Attend group meetings and start thinking about the new additional deliverable

- Write the In tutorial meeting minutes

Progress Made:

- Attended the meetings

- Started working on the progress report

- Wrote the in tutorial meeting minutes

Blockers to Progress/Issues: N/A

Name: Paras Agnihotri

Student ID: 540165140

Goals: This week's goal was to understand the implications of forking metamask alongside looking at advantages and disadvantages of caching verified addresses. We also had to communicate our understanding to the client in order to get feedback on our implementation approach

Progress Made: Researched on caching addresses advantages and disadvantages, looked at forking of metamask, attended client meeting to convey understandings.

Blockers to Progress/Issues: N/A

Name: Hugh Triglone

Student ID: 540494419

Goals: Discuss with the client the advantages and disadvantages of the stretch goal: forking Metamask. And confirm/research future development paths for this solution.

Progress Made: Client confirmed they want us to work on the Metamask fork stretch goal.

Blockers to Progress/Issues: Client to continue to give feedback as we tackle this stretch goal.

Name: Peter Mavromichalis

Student ID: 520615523

Goals: To demo project to client and ensure they understand the current state of the project, and all accomplishments

Progress Made: Demonstrated the project to the client on Friday, client is satisfied and proposed working on stretch goals.

Blockers to Progress / Issues: Clarification on target features with stretch goal (what specifically we need to accomplish, will be addressed asynchronously via Slack)